University of Hertfordshire 5COM1053: Computer Science Development Exercise

School of Computer Science 5COM1061: Information Technology Development Exercise

**Sprint Cycle Plan (2 weeks)**

|  |  |
| --- | --- |
| **GP3 Sprint Cycle Plan No:** | 2 |
| **Team Number:** | CS28 |
| **Sprint Master:** |  |
| **Date Signed:** | 06/03/19 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Start of Sprint Cycle | | | | End of Sprint Cycle | | |
| Task No. | **Description of Task/Activity** | **Team Member/s responsible** | **Estimated Task Time (hours)** | **Actual**  **Task Time**  **(hours)** | **Cycle End State Notes:**  **completed/bugs/not done** | |
| 1 | Make modifications to the data model/ER diagram when required to implement functionality | All | 1 |  |  | |
| 2 | Make modifications to the database when required to implement functionality | All | 1 |  |  | |
| 3 | Keep version control updated to reflect changes made (GitHub) | All | 1 |  |  | |
| 4 | Work on completing the UATs for part 2: 2.3-2.7 (performance data retrieval) | Aston, Abdi | 4 |  |  | |
| 5 | Work on completing the UATs for part 3: 3.3-3.7 | Josh, Gwyneth | 4 |  |  | |
| 6 | Start advanced features in part 4 if time allows | The pair which finishes part 2 or 3 first. | 2 |  |  | |
| 7 | Create a help page and place a link on each page. | Aston | 0.5 |  |  | |
|  |  |  |  |  |  | |
|  |  |  |  |  |  | |
|  |  |  |  |  |  | |
|  |  |  |  |  |  | |
|  |  |  |  |  |  | |
| Aims for next Sprint Cycle - work intended for the next sprint cycle | | | | | | |
| Task No. | **Description of Task/Activity (Notes)** | | | **Team Member/s Responsible** | | **Estimated Time (hours)** |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |
|  |  | | |  | |  |

|  |  |
| --- | --- |
| **Sprint Master:** |  |
| **Date Signed:** |  |